# AI Playbook: Using the Requirements-to-Jira Skills

Abhishek Saha | Version 1 | Based on tests with synthetic data only

## Purpose

This playbook tells a BA, project manager or PMO analyst when to use the story-drafter Skill, when not to, who must review its output, what has gone wrong in testing and what data may be put into it. The Skill drafts and flags. A named person decides.

## When to use it

- You have messy, mixed inputs (meeting transcripts, email threads, chat, workshop notes, a half-written BRD) and need a first set of user stories.

- You need every story traced to its source line.

- You want conflicts, untestable wording and unowned decisions surfaced early, before design or build.

- You need a Jira import file and a list of decisions to take to stakeholders.

- The work repeats, so consistent structure matters.

## When not to use it

- The material contains real client, customer or employee data and the tool is not approved for it (see Data rules).

- You would use the output without a human review, or as the final word on a regulated or contractual requirement.

- You expect it to settle a conflict, choose a priority or assign an owner. It will not, by design.

- The inputs are not text (diagrams, screenshots, audio that has not been transcribed) or are very long. These were not tested.

- Nobody is available to review the result.

## The workflow

- Prepare the sources. Remove or replace sensitive data. Label each source (A, B, C) and keep timestamps and section numbers.

- Run the Skill in a new chat with all sources together.

- Review the output using the checkpoint below.

- Take the decisions list to the stakeholders. Conflicts, vague items and unowned items go to named people.

- Import to Jira (test with two or three rows first) and check the count, labels and formatting.

- Record the review: reviewer name, date and what was changed.

## The human-review checkpoint

Nothing enters the backlog until a named reviewer has signed it off. The reviewer checks:

- Three or more stories, picked at random, against the cited source lines. Each criterion must say what the source says.

- No acceptance criterion goes beyond the sources. Anything inferred is labelled as assumed or “[not stated]”.

- The conflicts section is complete: both sources, why they are incompatible, who must decide.

- Vague requirements have clarifying questions and a person to ask.

- Unowned items are assigned to a real owner, or escalated.

- Priorities are confirmed by the right person. The Skill only proposes them.

- Status labels make sense. Challenge any story marked Needs confirmation for a trivial missing detail.

- Cross-references and summary counts are right.

- The reviewer asks, “what is missing?”, because small gaps can be missed.

- The CSV opens cleanly, the row count matches the stories, and a test import of two or three rows looks right in Jira.

## Failure modes seen in testing

| Failure | What happened | How to catch it | What was done |
| --- | --- | --- | --- |
| Invented behavior | v1 added an error message and a hard 14-day cutoff that no source stated | Check each criterion against its cited line | v2 rule: criteria must trace to a source; inferences labelled as assumed |
| Overclaiming accuracy | v1 opened with “nothing here is invented”, which was not true | Ignore any self-certifying statement | v2 bans self-certifying statements |
| Wrong cross-references | One reference pointed to the wrong item | Spot-check IDs | v2 final cross-reference and count check |
| Loose citations | A timestamp cited near the right line, not on it | Open the cited line | v3 exact-timestamp rule; one slip still occurred in a later run |
| Broken CSV formatting | Descriptions had literal \n text instead of line breaks | Open the file in a spreadsheet; test-import two or three rows | v3 builds the file with a CSV library and reads it back |
| Status inflation | Stories marked Needs confirmation varied from 6 to 9 across runs on the same input | Challenge labels on trivial gaps | Planned v4 rule; not yet built |
| Run-to-run variation | 16 vs. 17 stories and 14 vs. 19 minutes on the same prompt | Review every run; rerun important sets twice | Reported as ranges |
| Missed minor gaps | One run missed an inconsistency the other caught; neither asked what happens when an employee has no line manager | Reviewer asks “what is missing?” | Human review step |
| Over-blocking | Several stories blocked behind one conflict, when some could proceed with a dependency | Reviewer decides what is truly blocked | Human judgement |

## Data rules

- No real client, customer or employee data in any AI tool unless the organisation has approved that tool for that data. This project used synthetic data only.

- Use only approved tools. If your organisation has an approved enterprise AI environment, use that, not a personal account.

- Remove or replace names, account numbers, amounts, contract terms and anything identifying before pasting. Use placeholders.

- Do not paste contracts, regulatory correspondence, legal advice or board papers into a tool that is not approved for them.

- Treat outputs like inputs. The stories contain the source material, so they carry the same classification and retention rules.

- Keep Skill files clean. Examples inside a Skill must be synthetic.

- Follow your organisation’s AI and information security policy. If it is unclear, ask Information Security or Compliance before using the tool.

## Roles

- Requester: runs the Skill and prepares the sources.

- Reviewer: a named BA or PM who signs off the output.

- Decision owners: the stakeholders named against each conflict and open decision.

- Skill owner: maintains the versions and reruns the test set after any change to the Skill or the underlying model.

## Maintenance

Keep a changelog. After any change, rerun the test scenarios and release only if the score is at least 12 of 14 and every planted problem is caught. Add new test cases from real failures, using synthetic versions of them.

## Quick reference

- Use it for: first drafts, traceable stories, early problem spotting.

- Do not use it for: unapproved data, final sign-off, or settling conflicts.

- Always: review with a named person, trace stories to sources and test-import before the full import.