# Adoption and Rollout Plan: Requirements-to-Jira Skills

Abhishek Saha | Baselines come from tests on synthetic data

## Goal

Test, with a small team and real working conditions, whether the story-drafter Skill saves time without lowering quality, then decide whether to scale it. The plan covers who pilots it, how it is introduced, what is measured, what could go wrong and who is accountable.

## 1. Pilot team

- Users (3 to 4): two business analysts, one project manager and one PMO analyst, each with text-heavy project inputs (meeting notes, email threads, draft BRDs).

- Reviewer: one senior BA who signs off every story set before it enters a backlog.

- Sponsor: a delivery or transformation lead who agrees the decision rule at the end.

- Skill owner: me. I maintain versions, answer questions and rerun the test set after any change.

- Information security or compliance contact: confirms which tool and which data are allowed.

- Selection criteria: works on projects that produce text inputs, will log their time, and can use an approved tool with data they are allowed to use.

- Scope: two weeks, two to three real story sets per user.

## 2. Timeline

| When | What happens |
| --- | --- |
| Week 0 | Agree the tool and data rules; load the Skill; run the standing test set; hold the 10-minute demo and hand out the playbook |
| Weeks 1 to 2 | Pilot users run the Skill on real inputs; reviewer signs off each set; users log time and rework; weekly 15-minute check-in |
| End of week 2 | Review the metrics and decide: go, adjust or stop |
| Weeks 3 to 4 | If “adjust”: fix the Skill, retest and extend the pilot by two weeks |
| Weeks 5 to 8 | If “go”: extend to two more teams, with the pilot users as champions |

## 3. Demo script (3 minutes)

Prepare before the session: a messy six-source scenario, a finished output ready in case a live run is slow, and the Jira board open.

| Time | What I show | What I say |
| --- | --- | --- |
| 0:00 | The problem | “Turning notes into stories takes time, but the real cost is what gets missed: conflicts, untestable wording, decisions nobody owns.” |
| 0:30 | The six messy sources | “A transcript, an email thread, a half-written BRD, ops notes, chat and a steering note. This is how requirements really arrive.” |
| 1:00 | Run the Skill live | “One prompt, all sources together.” |
| 1:30 | The Decisions needed list and the conflict | “Two stakeholders disagree on an approval threshold. The Skill names both, blocks the stories and asks for a decision. It does not pick a side.” |
| 2:00 | One story with its source line | “Every story cites its source line. A reviewer can check it in seconds, and nothing is invented.” |
| 2:20 | The Jira board with labels and links | “Ready, needs-confirmation and needs-decision, ready for the team.” |
| 2:40 | The results and limits | “About 40% less drafting time in my tests, but it varies, and a person reviews everything.” |
| 2:55 | The ask | “Try it on your next two story sets and log your time.” |

## 4. Metrics

| Metric | Definition | How collected | Baseline | Proposed decision rule |
| --- | --- | --- | --- | --- |
| Time per story set | Minutes from starting to a reviewed, import-ready set, against the user’s own manual estimate for the same sources | A simple log sheet per story set | My tests: manual about 20 min (3 sources) and 25 to 30 min (6 sources); Skill 12 min and 14 to 19 min | Median reduction of at least 30% |
| Rework rate | Share of generated stories the reviewer changes materially (criteria, status or deletion) before import, plus any invented criteria found | Reviewer’s checklist and change log | To be measured in the pilot | Under 25% materially changed; no invented criteria reach a backlog |
| Weekly active users | Pilot users who run at least one story set that week | The log sheet | Not applicable | At least 3 of 4 users active in both weeks |
| Flag precision | Share of flagged conflicts, vague items and unowned items that stakeholders confirm are real | Reviewer marks each flag | Tests: all planted problems caught; false-alarm rate not yet tested | At least 80% confirmed real |
| User confidence | One-question score (1 to 5): “I trust this output after review” | Weekly check-in | Not applicable | Average of at least 4 |

The targets are proposals to agree with the sponsor in week 0. They are not claims from my tests.

## 5. Risks and mitigations

| Risk | Mitigation | Owner |
| --- | --- | --- |
| Confidential data enters an unapproved tool | Approved tool only; remove or replace sensitive data first; playbook data rules | Information security contact and each user |
| Over-reliance: users skip the review | Named-reviewer sign-off for every set; random source spot-checks | Reviewer |
| Invented or loosely cited content reaches a backlog | Review checklist; log every case as an incident | Reviewer and Skill owner |
| Output varies between runs | Rerun important sets; report ranges; fix recurring variation in the Skill | Skill owner |
| False alarms create noise and users stop trusting flags | Track flag precision; test a scenario with no planted problems before launch | Skill owner |
| Low adoption | Champions, a short demo, weekly office hours, sharing early wins and failures | Skill owner and sponsor |
| The model or Skill changes behaviour silently | Version every change; rerun the standing test set before release | Skill owner |
| Self-reported time is biased | Use the same log for every user; sample-check against calendar or ticket times | Skill owner |

## 6. Governance

- Accountability: the sponsor owns the go, adjust or stop decision. The reviewer owns the quality of what enters a backlog. The Skill owner owns versions and testing.

- Release rule: a new Skill version goes live only if the standing test set scores at least 12 of 14 and catches every planted problem.

- Change control: a changelog for every version; no edits to the live Skill without a retest.

- Incident log: any invented requirement, wrong flag or data-handling slip is recorded, reviewed and used to add a test case.

- Rhythm: a 15-minute weekly check-in covering metrics, incidents and feedback.

- Data rules: as in the AI Playbook. No real client, customer or employee data in a tool that is not approved for it.

## 7. Building adoption (the “evangelise” side)

- Start with a 10-minute demo built from the script above, with a finished output ready in case a live run is slow.

- Give every user the one-page playbook and the review checklist.

- Recruit one or two champions per team, and hold weekly office hours.

- Share failures as openly as wins. The case study’s “what failed” section is the template.

- Report the metrics back to the team every week.

## 8. The decision at the end of week 2

- Go: time and rework targets met, no invented criteria in a backlog, flag precision at least 80%.

- Adjust: time saved but quality or flag precision short of target. Fix, retest and extend by two weeks.

- Stop: no time saved, or repeated data or quality incidents.

## What this plan assumes

It assumes access to an approved AI tool and willing pilot users. The baselines come from two synthetic scenarios and a small number of runs, so the pilot is where real results will come from.